🌅 Sunayna Development Roadmap & Status

Below is the complete structured roadmap for Sunayna — from concept → full offline AI platform.

✅ CURRENT PROJECT STATUS

🟢 PHASE 1 — PRODUCT & UX FOUNDATION

| Task | Status | Notes |
| --- | --- | --- |
| Product concept defined | ✅ Completed | Offline AI Studio for Android |
| Technical architecture planned | ✅ Completed | Frontend + Runtime separation |
| ChatGPT-style interface | ✅ Completed | Streaming UI implemented |
| Multi-session chat UI | ✅ Completed | Web prototype stage |
| Tailwind + shadcn UI system | ✅ Completed | Premium dashboard style |
| Model manager UI | ✅ Completed | Ollama-style |
| Memory visualization UI | ✅ Completed | RAG concepts visible |
| Settings & Vulkan UI | ✅ Completed | Simulated performance controls |
| Vision model UI | ✅ Completed | Placeholder/offline mode |
| Streaming token UI | ✅ Completed | Gemini-powered currently |
| Dark premium aesthetic | ✅ Completed | Technical dashboard theme |

🟢 PHASE 2 — WEB PROTOTYPE (CURRENT)

| Task | Status | Notes |
| --- | --- | --- |
| React + Vite app | ✅ Completed | Core frontend |
| Gemini integration | ✅ Completed | Temporary inference backend |
| Streaming AI responses | ✅ Completed | Real token streaming |
| Persistent conversations | ✅ Completed | Chat history |
| Model switching simulation | ✅ Completed | UI-level currently |
| Memory/RAG visualization | ✅ Completed | Prototype |
| AI orchestration layer | ✅ Completed | Major milestone |
| Local-first UX architecture | ✅ Completed | Important foundation |

🟡 PHASE 3 — LOCAL RUNTIME TRANSITION (NEXT)

This is the MOST IMPORTANT upcoming phase.

🚧 CURRENT PRIORITY

🌉 Replace Gemini with Local Runtime API

Goal:

Frontend → Local API → Android Runtime

Instead of:

Frontend → Gemini Cloud

📋 Tasks

| Task | Status |
| --- | --- |
| Design localhost API architecture | 🟡 In Progress |
| Create runtime abstraction layer | ❌ Pending |
| Define streaming API protocol | ❌ Pending |
| Implement websocket streaming | ❌ Pending |
| Create Android inference service | ❌ Pending |
| Connect frontend to localhost | ❌ Pending |
| Remove Gemini dependency | ❌ Pending |

🔥 NEXT PHASE ORDER (VERY IMPORTANT)

🥇 PHASE 4 — MINIMAL ANDROID RUNTIME

Goal:

Get REAL local inference working.

Required Features

| Feature | Priority |
| --- | --- |
| Load GGUF model | Critical |
| Prompt processing | Critical |
| Token generation | Critical |
| Streaming responses | Critical |
| CPU inference | Critical |
| Session management | Important |

Checklist

| Task | Status |
| --- | --- |
| Android Studio project | 🟡 Partial |
| NDK setup | ❌ Pending |
| llama.cpp integration | ❌ Pending |
| JNI bridge | 🟡 Partial scaffold |
| GGUF loader | ❌ Pending |
| Token streaming | 🟡 Partial architecture |
| Stop generation support | ❌ Pending |
| Multi-threading | ❌ Pending |
| Runtime memory management | ❌ Pending |

🥈 PHASE 5 — MODEL SYSTEM

Goal:

True Ollama-style model management.

Features

| Feature | Status |
| --- | --- |
| Model registry | 🟡 Partial |
| GGUF scanning | ❌ Pending |
| Download manager | 🟡 Partial |
| Pause/resume | 🟡 Partial |
| Delete models | ❌ Pending |
| Model metadata parsing | ❌ Pending |
| Quantization detection | ❌ Pending |
| Disk usage tracking | ❌ Pending |

🥉 PHASE 6 — GPU ACCELERATION

Goal:

Real mobile GPU inference.

Tasks

| Task | Status |
| --- | --- |
| Vulkan backend compilation | ❌ Pending |
| GGML Vulkan enable | ❌ Pending |
| GPU layer offloading | ❌ Pending |
| GPU memory management | ❌ Pending |
| Thermal monitoring | ❌ Pending |
| CPU fallback | ❌ Pending |
| Benchmark UI | ❌ Pending |

🧠 PHASE 7 — MEMORY SYSTEM (REAL)

Goal:

Persistent semantic AI memory.

Components

| Feature | Status |
| --- | --- |
| SQLite history | 🟡 Basic |
| Embeddings generation | ❌ Pending |
| Vector similarity search | ❌ Pending |
| Context retrieval | ❌ Pending |
| Memory injection | ❌ Pending |
| Conversation summarization | ❌ Pending |
| Long-term memory | ❌ Pending |

👁️ PHASE 8 — MULTIMODAL AI

Goal:

Image understanding.

Tasks

| Task | Status |
| --- | --- |
| Moondream integration | ❌ Pending |
| Image upload pipeline | ❌ Pending |
| Vision prompt formatting | ❌ Pending |
| OCR support | ❌ Pending |
| Screenshot understanding | ❌ Pending |
| Multimodal memory | ❌ Pending |

🎤 PHASE 9 — OFFLINE VOICE ASSISTANT

Goal:

Full offline voice AI.

Tasks

| Task | Status |
| --- | --- |
| Whisper.cpp integration | ❌ Pending |
| Offline STT | ❌ Pending |
| TTS engine | ❌ Pending |
| Wake word | ❌ Pending |
| Streaming voice chat | ❌ Pending |
| Duplex conversation | ❌ Pending |

🌐 PHASE 10 — LOCAL API SERVER

Goal:

Turn Sunayna into local AI infrastructure.

Features

| Feature | Status |
| --- | --- |
| REST API | ❌ Pending |
| Websocket API | ❌ Pending |
| OpenAI-compatible endpoints | ❌ Pending |
| Multi-client sessions | ❌ Pending |
| LAN access | ❌ Pending |
| Authentication | ❌ Pending |

🤖 PHASE 11 — AGENT SYSTEMS

Future Vision

| Feature | Status |
| --- | --- |
| Tool calling | ❌ Future |
| File analysis | ❌ Future |
| Local RAG | ❌ Future |
| Autonomous agents | ❌ Future |
| Android automation | ❌ Future |

🧭 IMMEDIATE NEXT STEPS (CORRECT ORDER)

✅ DO THIS NOW

STEP 1️⃣

Create Runtime API Layer

Goal

React Frontend
    ↓
Localhost API
    ↓
Runtime Adapter

STEP 2️⃣

Build Minimal Android Inference Runtime

ONLY:

- load model

- generate text

- stream tokens

Ignore:

- memory

- voice

- vision

- agents

for now.

STEP 3️⃣

Connect Frontend → Runtime

Replace Gemini entirely.

STEP 4️⃣

Stabilize Performance

Fix:

- RAM usage

- threading

- crashes

- token speed

STEP 5️⃣

Add Vulkan GPU Acceleration

Only after stable CPU inference.

STEP 6️⃣

Add Memory Embeddings

Then:

- semantic recall

- long-term memory

- RAG

⚠️ IMPORTANT PROJECT MANAGEMENT NOTE

Right now the BIGGEST risk is:

❌ Trying to build all systems simultaneously.

The correct approach is:

Inference First
→ Stability
→ GPU
→ Memory
→ Voice
→ Vision
→ Agents

NOT:

Everything everywhere simultaneously

🏁 CURRENT PROJECT MATURITY

| Area | Level |
| --- | --- |
| Product design | Advanced |
| UX/UI | Advanced |
| AI orchestration | Intermediate |
| Native inference | Early |
| GPU systems | Not started |
| Multimodal | Prototype |
| Agent systems | Conceptual |

🎯 CURRENT TRUE MILESTONE

You are now aiming for:

🌅 “Sunayna Runtime Alpha”

Definition:

- local inference

- streaming

- GGUF support

- Android runtime

- frontend connected locally

Once THAT works:
the rest becomes incremental engineering.